## Slide 1
Automated Consumer Complaint Triage
Predicting the Product of a CFPB Complaint from Its Narrative: Milestone 4 Progress Report
Kevin Thomas, Alex Facey, Subangan Sundaralingam, Sayon Kirubaharan
Team 32 (KASS Tech), CSCI 3052 · October 30, 2026
Notes: [Kevin, 0:00-0:15] Hi, we are Team 32, KASS Tech. This is our Milestone 4 progress update on automated triage of consumer complaints: predicting which financial product a CFPB complaint is about, from its narrative.

## Slide 2: Task and Data
97,655
distinct complaints after de-duplication
11
product classes (target)
111 : 1
largest to smallest class
0.092
Macro F1 of a stratified random guesser
Input: narrative text (masked XXXX tokens removed). Label: CFPB Product.
Group-aware 70/15/15 split: train 68,357, validation 14,649, test 14,649 (sealed until M5).
Primary metric: Macro F1, so rare products count as much as the 51% class.
Notes: [Kevin, 0:15-0:45] The task is 11-class text classification: one complaint narrative in, one CFPB product out. The CFPB stopped publishing narratives in August, so our April to July 2024 archive is a frozen snapshot. Half of all narratives were exact copies, mostly template letters, so we collapsed them to 97,655 distinct complaints and split them group-aware, so no copy lands in both train and evaluation. The data is heavily imbalanced: credit reporting is 51 percent of rows and the smallest class is under half a percent. Guessing the class mix scores 31 percent accuracy but a Macro F1 of only 0.09, so Macro F1 is our main metric. All scores today are on the validation split; the test split is sealed.

## Slide 3: Current Methods
Clean + de-duplicate
›
Group-aware split
›
TF-IDF (fit on train only)
›
Models, scored on validation
Stage | Model | Key hyperparameters
Baseline | Multinomial Naive Bayes | Lidstone alpha = 0.03 (from 0.001 to 1)
Intermediate | k-NN, distance-weighted, brute force | cosine or Euclidean, k in {1, 5, 15, 31}
Main | L2 Logistic Regression (lbfgs) | C in {0.1, 1, 10, 100}, class weights on/off
Also: Stratified Random and Majority Class benchmarks. Python 3.14 + scikit-learn 1.9.1, seed 42.
Notes: [Kevin, 0:45-1:15] The pipeline is the same for every model. We clean and de-duplicate, make the group-aware split, then fit TF-IDF on the training split only, with one to two word n-grams and 10,000 features, so nothing leaks from validation. On top of it we compare three models: Multinomial Naive Bayes, which was our M3 baseline; k nearest neighbours; and L2 logistic regression, our main candidate. Hyperparameters are tuned on validation Macro F1, and all runs use seed 42 on a laptop CPU.

## Slide 4: Theoretical Justification
Naive Bayes
Generative
P(c|x) ∝ P(c) ∏ P(w|c)^x_w
Smoothed estimates; fast; independence assumption is false but works for text (Rennie 2003).
Logistic Regression
Discriminative
softmax + cross-entropy + L2
Convex, deterministic, models correlated words; lower asymptotic error (Ng and Jordan 2002).
k-NN
Non-parametric
cosine similarity on TF-IDF
No model assumption; error at most 2x Bayes (Cover and Hart 1967); sees only shared words.
Metric: Macro F1. Chance level for a stratified guesser is 1/K = 0.091.
Notes: [Subangan, 1:15-2:15] Why these three? Text is high-dimensional and sparse, and classes are close to linearly separable, so linear models are the right family. Naive Bayes is the generative view: it multiplies smoothed word probabilities with a class prior. Its independence assumption is wrong, but it needs one pass over the data. Logistic regression is the discriminative view: a softmax trained on cross-entropy, which is the negative log-likelihood, with an L2 penalty that equals a Gaussian prior. The problem is convex, so lbfgs gives one deterministic optimum. Ng and Jordan show the discriminative model has the lower asymptotic error, and our learning curve agrees. K-NN needs no model, and Cover and Hart bound its error at twice the Bayes error, but on sparse text it only sees shared words. We use Macro F1 because accuracy rewards the majority class.

## Slide 5: Preliminary Results: Macro F1
Chart: 
| Majority class | Stratified random | k-NN (cosine, k=15) | Naive Bayes (M3) | Logistic Reg. C=1 | Logistic Reg. C=10
Validation Macro F1 | 0.062 | 0.092 | 0.622 | 0.623 | 0.681 | 0.682
+0.058
LR over Naive Bayes
95% CI +0.044 to +0.072
−0.002
k-NN vs Naive Bayes
CI −0.014 to +0.010: a tie
Notes: [Alex, 2:15-2:50] Here are validation Macro F1 scores. Both naive benchmarks sit at their chance levels. Our M3 Naive Bayes baseline reaches 0.623. Cosine k-NN is a tie at 0.622. Logistic regression is the best model so far at 0.682; C equals 1 and C equals 10 are tied. The gain over Naive Bayes is plus 0.058 Macro F1, and the paired bootstrap 95 percent interval is 0.044 to 0.072, so it is not noise. The k-NN difference to Naive Bayes is minus 0.002 with an interval that spans zero.

## Slide 6: Rare Classes Are the Bottleneck
Chart: 
| Credit reporting | Debt collection | Credit card | Checking/savings | Mortgage | Money transfer | Student loan | Vehicle loan | Payday loan | Prepaid card | Debt/credit mgmt
Naive Bayes | 0.857 | 0.703 | 0.72 | 0.894 | 0.878 | 0.405 | 0.832 | 0.577 | 0.279 | 0.446 | 0.029
Logistic Reg. (C=10) | 0.927 | 0.709 | 0.748 | 0.839 | 0.847 | 0.615 | 0.837 | 0.6 | 0.4 | 0.542 | 0.087
k-NN (cosine) | 0.937 | 0.614 | 0.676 | 0.824 | 0.799 | 0.537 | 0.799 | 0.497 | 0.183 | 0.48 | 0.058
Validation recall per product, ordered by class size (largest left). Debt/credit mgmt has 69 validation rows.
Biggest confusion: Debt collection ↔ Credit reporting (444 + 316 errors)
Notes: [Alex, 2:50-3:25] Overall scores hide a clear pattern. Large classes reach high recall for every model. The small classes do not: Debt or credit management, with only 69 validation rows, has recall 0.03 for Naive Bayes and 0.09 for logistic regression. Payday loans improve from 0.28 to 0.40, and money transfer from 0.40 to 0.61. Reweighting classes or removing the prior raised recall but lost more precision, so Macro F1 did not improve. Most errors are debt collection and credit reporting confused with each other, since they share vocabulary.

## Slide 7: Finding: Euclidean k-NN Collapsed, and Why
Chart: Validation Macro F1 by k
| k=1 | k=5 | k=15 | k=31
Cosine | 0.542 | 0.599 | 0.622 | 0.622
Euclidean (as first run) | 0.147 | 0.115 | 0.099 | 0.405
Unit vectors: |a−b|² = 2 − 2cos(a, b), so the two metrics should agree.
11 empty training rows (0.02%) sit at distance 1 from everything and win for low-similarity queries.
Remove them: Euclidean 0.099 → 0.621, agreement with cosine 99.6%.
Use cosine; guard empty vectors
Notes: [Alex, 3:25-4:00] An unexpected result. On unit-length TF-IDF vectors, squared Euclidean distance equals two minus two times cosine, so Euclidean and cosine k-NN should give the same neighbours. Our first Euclidean runs scored 0.10 Macro F1 instead of 0.62. The cause was 11 training rows, 0.02 percent, whose TF-IDF vector is all zeros. An empty vector is at distance exactly 1 from every unit vector, so for any query whose best real neighbour has cosine below 0.5, the empty rows become the nearest neighbours. Dropping those 11 rows brings Euclidean to 0.621 and 99.6 percent agreement with cosine. Cosine is robust because it ignores vector length. The lesson is to guard against empty vectors in the ablation.

## Slide 8: Generalisation: Learning Curve
Chart: Macro F1 vs training rows
| 6.8k | 17k | 34k | 68k
NB val | 0.544 | 0.58 | 0.613 | 0.623
LR val | 0.621 | 0.652 | 0.663 | 0.682
NB train | 0.901 | 0.815 | 0.752 | 0.705
LR train | 0.992 | 0.985 | 0.963 | 0.925
Validation still rising at 68k rows for both models.
LR is ahead at every training size.
LR train 0.925 vs val 0.682: high variance (gap 0.24).
C = 1 ties on validation (0.681) with a gap of only 0.08, so both go to M5.
Notes: [Alex, 4:00-4:20] The learning curve shows validation Macro F1 still rising at the full 68 thousand training rows for both models, and logistic regression ahead at every size. Logistic regression fits the training data much more tightly, 0.92 versus 0.70, so it has more variance. C equals 1 gets the same validation score with a train-validation gap of 0.08 instead of 0.24, so we carry both C values into M5 and let bootstrap intervals decide.

## Slide 9: Deviations and Blockers
Deviations from plan
Current blockers
Compute: NB 0.17 s vs 1.30 s estimated; k-NN 27 s; LR 21 to 36 s. Grid still about 15 to 20 min.
LR and k-NN pulled forward from M5.
New code in standalone scripts; move into src/ in M5.
No change to question, metric, split or model set.
High: rare-class recall (Debt/credit mgmt 0.09, Payday 0.40).
Medium: tuned on validation, so scores are slightly optimistic until the one test pass.
Medium: near-copies (22.9% of validation) and template collapsing.
Low: k-NN prediction cost.
Notes: [Sayon, 4:20-4:45] Deviations: the core plan is unchanged. Compute estimates from M2 were off, as k-NN and logistic regression took about 27 and 21 to 36 seconds, so the full ablation is still only 15 to 20 minutes per pass. We pulled logistic regression and k-NN forward from M5 and kept the code in standalone scripts so we did not edit shared files the night before. Blockers: the main one is rare-class recall. Also, our scores are slightly optimistic because we tune on validation, and we still need to log instructor and peer feedback.

## Slide 10: Revised Timeline and Next Steps
Oct 30
M4 progress
Nov 6
Ablation runner in src/
Nov 13
12-setting ablation, rare-class study
Nov 20
M5: one test pass, robustness, results package
Dec 4
M6: report + 8-10 min talk
Dec 7
M7: individual defence
Highest: LR and k-NN into src/ plus config-driven ablation runner (Alex, Sayon).
Second: rare-class study, group-weighted and near-copy scores (Subangan).
Third: reproducibility check for LR/k-NN, empty-vector guard, tags, one test pass (Sayon, Kevin).
Notes: [Sayon, 4:45-5:00] The remaining timeline: by November 13 we run the 12-setting TF-IDF ablation for all three models. Alex and Sayon first move the models into the shared code and build the ablation runner by November 6. Subangan runs the rare-class study and robustness checks, due the 13th and 18th. Milestone 5 is due November 20: one pass over the sealed test split, robustness checks and the results package. Milestone 6 is December 4: the final report and an 8 to 10 minute presentation. Milestone 7 on December 7 is the individual reflection and oral defence.

## Slide 11: Feedback and Peer Check-In
Acted on from M3
LR and k-NN run through the same pipeline and table.
Validation score no longer treated as final; bootstrap CIs added.
fit_prior=False tested: recall up, Macro F1 down (0.623 → 0.604), not adopted.
Compute re-budgeted from measured times.
Midpoint peer check-in
Peer team: [TEAM: name, date]
Strengths noted: [TEAM]
Concerns raised: [TEAM]
Feedback we gave: [TEAM]
Changes made: [TEAM]
Notes: [Kevin, 5:00 - trim as needed] From our own M3 reflection we acted on four items: LR and k-NN through the same table, no more treating the tuning score as final, testing fit_prior equals false, and budgeting from measured times. [TEAM: add instructor feedback and the peer check-in once they are in the report.]

## Slide 12: Conclusion
Logistic regression is the best model so far: Macro F1 0.682 vs 0.623 for the Naive Bayes baseline (+0.058, 95% CI +0.044 to +0.072).
Cosine k-NN only ties Naive Bayes (0.622) and predicts over 1,000 times slower; Euclidean k-NN needs an empty-vector guard.
Rare products are the main risk (Debt/credit mgmt recall 0.09); the M5 ablation and error study target them.
Reproducible, test split sealed, compute well within budget: on track for Nov 20.
Notes: [Kevin, 5:00 end] To sum up: logistic regression beats our Naive Bayes baseline by 0.058 Macro F1, with a confidence interval that excludes zero; k-NN only ties it and is far slower. Rare classes are the main risk, and M5 targets them. The pipeline is reproducible, the test split is still sealed, and compute is well within budget. Thank you.