Milestone 4: Team Task Plan

Team 32 (KASS Tech), CSCI 3052. Deliverables due Oct 30: progress report, slides, 5-minute video. Roles follow the M2 proposal: Kevin (data, documentation), Alex (modelling), Subangan (theory, statistics), Sayon (evaluation, reproducibility).

Already done (generated for you): M4_Progress_Report.docx, M4_Progress_Presentation.pptx (speaker notes hold the script), and the M4 code and results in m4_deliverables/. The yellow [TEAM: ...] fields in the report, and the [TEAM] fields on slide 11, are the only content nobody could write for you.

# 1. Tasks by member (before submission)

| Member | Tasks | Due | Done when |
| --- | --- | --- | --- |
| Kevin (data, docs, coordinator) | 1. Read the report end to end; check every number against m4_deliverables/results/tables/. 2. Fill Section 7 (paste the actual M2 and M3 instructor/TA feedback) and Section 8 (peer check-in) with the team. 3. Record slides 1, 2, 3, 11, 12 (about 75 s). 4. Assemble and submit report, slides and video; commit m4_deliverables/ on a kevin/m4 branch with a PR; add the AI_USE.md row. | Oct 30, 9:00 (submit by deadline) | Report has no yellow fields; PR opened; files uploaded |
| Alex (modelling) | 1. Re-run python m4_deliverables/code/m4_initial_models.py on your machine (about 12 min) and confirm Macro F1 0.682 (LR C=10), 0.622 (k-NN), 0.623 (NB). 2. Review report Sections 1.2, 3.1 to 3.4. 3. Record slides 5, 6, 7, 8 (about 2 min 15 s): headline results, rare classes, the Euclidean k-NN finding, learning curve. 4. Add AI_USE.md row. | Oct 29 evening (re-run); Oct 30 morning (recording) | Your numbers match the report; your section recorded |
| Subangan (theory, statistics) | 1. Review report Section 2 (theory) and the bootstrap in m4_significance.py; correct anything you disagree with, especially the Ng and Jordan, Cover and Hart and Rennie claims; check the reference list. 2. Verify the Euclidean/empty-vector explanation (report 3.3, item 3) by running m4_knn_empty_rows.py or a small check. 3. Record slide 4 (about 60 s). 4. Add AI_USE.md row. | Oct 29 evening (review); Oct 30 morning (recording) | Theory section signed off; slide 4 recorded |
| Sayon (evaluation, reproducibility) | 1. Run the new scripts from a clean clone with the pinned environment; confirm they write only to m4_deliverables/results/ and the existing tests still pass (pytest -q, 23 tests). 2. Review report Sections 4 to 6 (deviations, blockers, timeline) and confirm the owners and dates with the team. 3. Record slides 9 and 10 (about 45 s). 4. Add AI_USE.md row. | Oct 29 evening (checks); Oct 30 morning (recording) | Clean-clone run passes; sections 4 to 6 agreed; recorded |

# 2. Video run of show (5:00 maximum)

| Time | Speaker | Slides | Content |
| --- | --- | --- | --- |
| 0:00 | Kevin | 1 to 3 | Task, data, group-aware split, pipeline and models (about 75 s) |
| 1:15 | Subangan | 4 | Why NB, LR and k-NN; loss, metric (about 60 s) |
| 2:15 | Alex | 5 to 8 | Macro F1 results with CIs; rare classes; Euclidean k-NN finding; learning curve (about 125 s) |
| 4:20 | Sayon | 9, 10 | Deviations, blockers, revised timeline (about 40 s) |
| 4:55 | Kevin | 11, 12 | Feedback, peer check-in, conclusion (fits only if kept to a few seconds; if over 5:00, merge slide 11 into 12 or trim slide 8) |

The scripts are in each slide's speaker notes; they add up to slightly over 5 minutes at normal pace, so do one timed read-through and cut the slide 8 or slide 11 script first. Record once as a call (screen share plus voice), or each person records their slides and the clips are joined.

# 3. Code delivered (no existing file was changed)

- m4_deliverables/code/m4_initial_models.py: NB reference, L2 Logistic Regression sweep (C, class weights), k-NN sweep (cosine and Euclidean, k), learning curve, per-class tables, confusion matrices. Fit on train only, scored on validation, test untouched.

- m4_deliverables/code/m4_knn_empty_rows.py: counts all-zero TF-IDF rows and shows the Euclidean fix.

- m4_deliverables/code/m4_significance.py: paired bootstrap of Macro F1 differences against the NB baseline.

- Outputs: m4_deliverables/results/tables/*.csv|json, figures/*.png, run_log.txt. Run with the project's .venv Python from the cfpb-triage folder; seed 42.

# 4. After M4: work to M5 (Nov 20)

| Owner | Task | Due | Output |
| --- | --- | --- | --- |
| Alex + Sayon | Move LR and k-NN into src/cfpb_triage/models/ (logreg.py, knn.py); build the config-driven ablation runner (experiments/ablation.py, scripts/05_run_ablations.py) for the 12 TF-IDF settings x 3 models; add an empty-vector guard for k-NN. | Nov 6 | One command reproduces the grid |
| Subangan | Rare-class study: read 20 errors per weak class; compare class weights, thresholds and bigram settings; group_size-weighted and near-copy scores for LR and k-NN; bootstrap CIs across the grid. | Nov 13 to 18 | Error analysis + CI tables |
| Sayon + Kevin | Extend 08_check_reproducible.py to LR and k-NN; freeze configs; tag v0.4-m4; single test-split pass with frozen choices. | Nov 18 to 20 | Final test table, repro PASS |
| Kevin (all review) | M6 (Fri Dec 4): 6 to 8 page PDF report from this report; 8 to 10 min presentation/demo (slides/video); repo release; contribution and AI-use statements; 1-page revision response to feedback. | Nov 27 to Dec 4 | M6 package |
| Each member | M7 (Mon Dec 7): individual 1 to 2 page reflection and 5-minute oral/code walkthrough, written and recorded individually (no collaboration). | Dec 7 | Individual submission |

# 5. Honest caveats to tell your instructor if asked

- LR C was tuned on the validation split, so 0.682 is slightly optimistic until the test pass.

- Sections 7 and 8 of the report (instructor feedback, peer check-in) were left as marked placeholders because no feedback or check-in record exists in the repository.

- The LR and k-NN results come from one run on one machine; Alex's and Sayon's re-runs are the independent check.